TDC ERP

Finance Module Updated Requirements and Management Update

Updated client SRS baseline and Finance issue/action tracker summary

| Prepared by | Module Scope | Version | Date |
| --- | --- | --- | --- |
| Akwasi Adu-Kyeremeh | Finance only | 2.0 | 17 July 2026 |

Submission status: Management requirements baseline. It highlights current implementation evidence, gaps, dependencies, and decisions required. It is not a production go-live approval and does not use demo/synthetic data as accounting evidence.

Authoritative updated sources

Finance Software Requirement (SRS) provided by the client.

Other finance Modules Software Requirement (SRS), Draft 1.0 dated 16 July 2026.

Comparison baseline only: TDC ERP User Requirements Document and the 10 July 2026 Finance submission pack.

The accompanying Excel tracker is the detailed source of truth: 151 requirement traceability rows, 13 issues, 13 actions, dependency ownership, and a change register.

1. Management Position

The updated client SRS materially expands the Finance baseline. The Finance technical foundation is credible for controlled posting, reconciliation, tax reporting, fixed-asset accounting, workflow routing, reporting/export, and migration diagnostics. The new SRS makes broader operational processes explicit. Those additions must be treated as design, UAT, integration, or business-decision work; they should not be silently marked complete because an older high-level Finance requirement existed.

| Status | Meaning for Management |
| --- | --- |
| Implemented - Pending UAT | A Finance foundation exists, but TDC configuration, business scenarios, and accountant/UAT evidence are still required. |
| Partial - Design/UAT Needed | Some related capability exists; detailed scope, configuration, integration, correction workflow, or UAT remains. |
| Gap - Finance | No current Finance delivery evidence for the explicit requirement. It needs a distinct scope decision. |
| Blocked - Dependency | A source module, external system, business owner, or approved client decision is required before Finance can complete evidence. |
| Not Finance Owned - Interface | Tracked only because Finance consumes a journal, reconciliation, reporting, or control interface from another owner. |

2. What Changed From the July 10 Baseline

| Area | Updated Client Requirement | Finance Effect |
| --- | --- | --- |
| Period close | Close calendar, checklist, readiness, dashboard, certification, and sign-off reports are now explicit. | Requires a dedicated Finance close-process design/delivery scope; current diagnostics alone are insufficient. |
| AR and revenue | PMS billing/cashiering source-of-truth, property/debtor masters, revenue reconciliation, debt follow-up, and Legal escalation are explicit. | Requires a PMS/revenue/property interface decision. Finance must not fake property or AR evidence through GL-only balances. |
| Cash and bank | 23-bank operating requirement, bank file validation, daily position, payment slips, mobile money, and cashier operations are explicit. | Core Finance controls exist, but provider formats, bank/mobile integrations, and cashier process design need confirmation. |
| Fixed assets | Physical verification, Board-of-Survey/procurement disposal governance, and source integration are explicit. | Lifecycle accounting foundation is available; verification and expanded disposal governance are new work. |
| Budget | Commitments, obligations, Board approvals, virement, and supplementary budgets are explicit. | Needs a confirmed Budget Committee/Procurement/Project operating model and dedicated scope. |
| Reporting and NFRs | Authority templates, PDF/Excel packs, scheduling, ad hoc reporting, measurable security/performance/recovery/support requirements are explicit. | Backend CSV/report controls are not sufficient evidence for these expanded acceptance requirements. |

3. Finance Delivery Assessment

| Area | Current Assessment | Management Attention |
| --- | --- | --- |
| GL and controls | Posting-engine boundary, audit, permissions, approval hardening, journals, reports, and tax foundations exist. | Approve COA, mandatory dimensions, reporting hierarchy, thresholds, roles, and correction policy. |
| AP | Invoice/payment, settlement, reports, tax, and workflow foundations exist. | Complete Internal Audit/MD routing and correction/reversal policy; integrate Procurement/Inventory evidence. |
| AR / revenue | Settlement read model, aging, control reconciliation, functional-currency advances, and Sales credit-note reversal are implemented. | Resolve PMS/property/revenue source ownership, billing/revenue rules, legal escalation, and source-level opening data. |
| Cash and bank | Bank master, GL-based cash reporting, reconciliation diagnostics, and controlled posting exist. | Confirm bank/mobile formats, cashier/lodgement process, payment slips, and cash/bank reversal requirements. |
| Fixed assets | Capitalization, straight-line depreciation, valuation/impairment, transfers, disposals, reports, and GL reconciliation foundations exist. | Provide assets data; decide verification, Board-of-Survey, partial disposal, and source-integrated capitalization needs. |
| Budget | Existing baseline capability requires detailed validation against the expanded client process. | Confirm commitment sources, Board approvals, virement/supplementary budget process, and report dimensions. |
| Reporting / tax | Tax reporting/reconciliation and audited CSV export foundations are available. | Confirm statutory/Board templates, richer PDF/Excel, scheduling, ad hoc reporting, and authority submission requirements. |
| Migration / sign-off | Opening-balance posting, diagnostics, and tenant-level sign-off tooling are available. | Real representative cutover input and accountant-reviewed evidence are still missing; no production sign-off claim. |

4. Immediate Management Decisions

Critical: The requirements pack should not be used to declare Finance production ready until the following inputs and decisions are documented.

Approve cutover date, fiscal period, book classification, balanced opening trial balance, accountant reviewer, and sign-off evidence process.

Declare whether the real cutover needs open AP invoices, open AR invoices, advances, withholding balances, foreign-currency open items, or a fixed-asset opening register. If yes, source-level imports are required; GL-only balances must not fake aging or asset-register evidence.

Approve TDC finance approval thresholds, Managing Director routing, Internal Audit vouching, delegation, and segregation-of-duties rules.

Confirm PMS as retained, replaced, or integrated system of record; define customer/property identifiers, billing/receipt data, import/API method, reconciliation, error handling, and ownership.

Approve COA hierarchy, mandatory dimensions, reporting/tax hierarchy, statutory templates, and expected Board/management packs.

5. Priority Finance Issues

| Issue | Owner | Required Action |
| --- | --- | --- |
| FIN-LIM-0017: real migration/sign-off evidence | Management / Accounts | Provide approved cutover inputs and accountant review; run representative UAT sign-off. |
| FIN-LIM-0048: AP/AR/fixed-asset source openings | Accounts / Management | Declare data shape and fund a safe source-document import path where required. |
| PMS/revenue/property source ownership | PMS / Revenue / Estates / MIS / IT | Confirm system-of-record and signed integration or controlled-import contract. |
| Reversal/correction coverage | Finance / Accounts | Prioritise AP payment, AR receipt, cash/bank, and manual-journal correction workflows after policy approval. |
| Period close operating model | Finance / Accounts | Design calendar, checklist, readiness, certification, owners, and exception reporting. |
| Integration and NFR acceptance | IT / Management / source owners | Set interface formats, security, recovery, performance, support, and evidence criteria. |

6. Finance Interfaces and Ownership

The following are deliberately listed as dependencies, not Finance delivery claims. Their owners must define the source transaction, identity keys, approval state, accounting event, exception process, and UAT evidence before Finance can post or reconcile the outcome.

| Dependency | Finance Need | Owner |
| --- | --- | --- |
| PMS / Revenue / Estates / MIS | Property/debtor/billing/receipt master and revenue reconciliation source data. | PMS, Revenue, Estates, MIS, IT |
| Procurement / Inventory / Projects | PO, GRN/certificate, contract, commitment, and fixed-asset source events. | Procurement, Inventory, Project Management |
| Payroll / HR | Approved payroll journal/control-account and reconciliation interface. | Payroll, HR, IT, Accounts |
| Banks / Mobile-money providers | Statement, payment, settlement, collection, and reconciliation formats. | IT, Banks, Revenue |
| Internal Audit / Management / Board | Approval matrix, exceptions, disposal/virement/supplementary-budget governance. | Management, Internal Audit, Board |
| Legal | Debtor escalation case handover and outcome tracking. | Legal, Revenue |

7. Recommended Next Steps

Use the accompanying Excel workbook as the formal Finance issue/action source of truth. Update it after every requirements, configuration, or dependency decision.

Hold a Finance design and decision workshop with Accounts, Internal Audit, Revenue/PMS, Procurement/Inventory, Payroll/HR, IT, and management owners.

Agree a phased scope: close process; PMS/revenue interface; budget commitments/virement; bank/mobile integrations; asset verification/disposal governance; reporting packs; and correction/reversal workflows.

Only after approved business inputs are available, load representative cutover data into UAT and run the tenant-level sign-off pack. Do not use synthetic/demo data as accountant approval evidence.

8. Submission Note

This revised Finance submission replaces neither the prior July 10 pack nor the client SRS. It is a new, dated management baseline that merges the updated client requirements with the Finance implementation and limitation evidence available as of 17 July 2026. Where the client SRS expands a requirement, this pack records the expansion explicitly and assigns a status, dependency, issue, and action rather than assuming it is already delivered.